## Slide 1: FY 2022 Judson Park Improvements
Council Workshop Presentation
February 14, 2022

## Slide 2: Park Improvement Recommendations
Resurface and restripe tennis court, add pickleball lines, new windscreens, relocate backboard to north side
Remove grill and picnic table on north side and add new play feature for older kids - gaga ball
Replace Artificial Turf in 2-5 Year old play area
Paint log structures in 2-5 year old play area and rock slide in 5-12 year old area
Site Furnishings - Upgrade BBQ grill near tennis court, replace picnic tables, replace drinking fountain with bottle filler model
Upgrade park lighting to include solar bollards at entries and LED at deck and Northside.
Repair fencing and paint, deep clean Ipe Deck
Landscape Improvements – Large caliper tree planted tree in 2-5 year old area and updated landscaping beds.
Historical Marker - Poor Farm

## Slide 3: Resurface tennis court, add pickle ball lines, relocate backboard to north side, and new windscreens.

## Slide 4: Gaga Ball Pit Area – Location Options
Remove 1 picnic table and grill in red area and install Gaga Ball Pit.
.

## Slide 5: Gaga Ball

## Slide 6: Gaga Ball Location

## Slide 7: Artificial Turf 2-5 replacement area

## Slide 8
Paint Logs & Rock Play Structures

## Slide 9: Clean existing Ipe Decking, New BBQ Grill Drinking fountain with bottle filler, and Historical Marker

## Slide 10: Site Furnishings

## Slide 11: Remove Creosote Pole & Paint/Repair Perimeter Fencing

## Slide 12
Blue – Solar Bollards and Red – LED Poles
Aqua – Existing Street Lights

## Slide 13: Landscape Improvements
New 6” caliper tree
Updated landscape beds

## Slide 14: Estimated Budget $125,000 plus 10% contingency Timeline 1/5/22 – PRB Approved Recommendation 2/14/22 – Present Plan to Council 2/16/22 - Funding Request to Friends 4/11 or 5/9/22 – Present Recommendation to Council for Approval of Friends Funding July – Improvements Begin August – Improvements Complete