## Slide 1: FY 2022 Judson Park Improvements
Council Presentation
April 11, 2022

## Slide 2: Park Improvement Recommendations
Resurface and restripe tennis court, add pickleball lines for two courts, new windscreens, paint tennis posts and gates
Remove grill and picnic table on north side and add new play feature for older kids - gaga ball
Replace Artificial Turf in 2-5 Year old play area
Paint log structures in 2-5 year old play area and rock slide in 5-12 year old area
Site Furnishings - Upgrade BBQ grill near tennis court, replace picnic tables, replace drinking fountain with bottle filler model
Upgrade park lighting to include solar bollards at entries and LED at deck and Northside.
Repair fencing and paint, deep clean Ipe Deck
Landscape Improvements – Large caliper tree planted tree in 2-5 year old area and updated landscaping beds.

## Slide 3: Resurface tennis court, add pickleball lines for two courts, paint tennis fence poles and gates, and new windscreens.

## Slide 4: Gaga Ball Pit Area – Location
Remove 1 picnic table and grill in red area and install Gaga Ball Pit.
.

## Slide 5: Gaga Ball with ADA Accessible Door

## Slide 6: Gaga Ball Location and Green Light Pole to Be Removed

## Slide 7: Artificial Turf 2-5 Replacement Area

## Slide 8
Paint Logs & Rock Play Structures

## Slide 9: Clean existing Ipe Decking, New BBQ Grill* and Drinking fountain with Bottle Filler
*Grill Will Be Relocated to Allow for ADA Access

## Slide 10: Site Furnishings

## Slide 11: Remove Creosote Pole & Paint/Repair Perimeter Fencing

## Slide 12
Blue – Solar Bollards and Red – LED Poles
Aqua – Existing Street Lights

## Slide 13: Landscape Improvements
New 6” caliper tree
Updated landscape beds

## Slide 14: Estimated Budget $125,000 plus 10% contingency Timeline 1/5/22 – PRB Approved Recommendation 2/14/22 – Present Plan to Council 2/16/22 - Funding Approved by Friends 4/11– Present Recommendation to Council for Approval of Friends Funding May – Improvements Begin (If not sooner) August – Improvements Complete Due to supply chain issues, playground and lighting equipment take longer to arrive after ordering. Estimated wait time is 10 weeks plus installation time.